Software Requirement Specification

Developing a full-stack web application to digitize your Opportunity Scoring Model (OSM) and implement a multi-layered approval workflow is a highly effective way to streamline corporate innovation. Based on the attached files (the OSM fields, weights, rating metrics, and dashboard), here is a comprehensive guide to architecting and developing this application.

### Phase 1: Technology Stack Selection

To build a scalable, modern application, you should use a standard web development stack:

- Frontend (User Interface): React.js or Vue.js. These are excellent for building dynamic forms, interactive scoring sliders, and real-time dashboards (like the Progress Dashboard in your files).

- Backend (Server & Logic): Node.js (with Express) or Python (Django/FastAPI). Python is particularly strong if you plan to introduce advanced data analytics or machine learning to your scoring model later.

- Database: PostgreSQL (Relational DB) is highly recommended because your data is highly structured (Opportunities, Users, Scores, Workflow States).

- Authentication: JWT (JSON Web Tokens) or integration with your company's Active Directory (Azure AD/Okta) via OAuth2 so employees can log in with their existing corporate credentials.

### Phase 2: Database Schema & Data Modeling

You will need a few core tables to represent the workflow and the scoring model.

1. Users & Roles Table

- user_id, name, email, sbu (Strategic Business Unit, e.g., Wound-Care, Cardiology).

- role (Submitter, SBU Manager, Committee Member, Top Management).

2. Opportunities (Ideas) Table

- opportunity_id, title, description, submitter_id, sbu.

- Metrics Columns: Store the raw ratings (1 to 5) for each metric mentioned in your OSM Field.csv file (e.g., awareness_rating, entry_barriers_rating, strategic_fit_rating, jmi_target_rating, gross_margin_rating, nupco_tender_rating, etc.).

- calculated_score: The final numerical score out of 5.

- workflow_status: The current stage of the idea (e.g., Draft, Pending_SBU_Approval, Pending_Top_Management, Approved, Rejected).

3. Approval Workflow Log Table

- log_id, opportunity_id, approver_id, action (Approved/Rejected/Returned for Edit), comments, timestamp.

### Phase 3: The Scoring Engine Logic (Backend)

Based on your OSM Field.csv and OSM - Rating and Score.csv files, the application needs an automated calculation engine.

- Input Mapping: The user fills out a form, selecting a rating (e.g., Very High, High, Medium, Low, Minimal) for each category. The system maps these to numeric values (5, 4, 3, 2, 1).

- Weight Multiplication: The backend retrieves the standard weights from the database. For example:

  - Market Awareness & Capability: Weight = 0.05

  - Strategic Fit With JMI Portfolio: Weight = 0.07

  - JMI Target: Weight = 0.10

  - Gross Margin Potential: Weight = 0.10

- Calculation: Total Score = (Rating_1 * Weight_1) + (Rating_2 * Weight_2) ... + (Rating_n * Weight_n).

- Critical Drop Zones (Hard Stops): Based on your WS.csv, certain fields trigger a "Critical Drop Zone" (e.g., if "Supplier availability" is "Very Low" or "Product complexity" is "Very difficult"). You should program logic that instantly flags the idea or requires an immediate risk mitigation plan if a critical drop zone is hit.

### Phase 4: Multi-Layered Approval Workflow

A state machine logic should be implemented on the backend to control the lifecycle of the idea.

- State 1: Draft/Submission -> Any employee or SBU member drafts an opportunity and hits "Submit". The system automatically calculates the score.

- State 2: Initial SBU Review (Manager Level) -> The SBU Manager (e.g., Cardiology Manager) receives an email/notification. They review the assumptions. They can Approve or Return for Modification.

- State 3: PMO / Strategy Evaluation -> If the score is above a certain threshold (e.g., > 3.0), it moves to the Strategy team to verify the financial targets and gross margin validations.

- State 4: Top Management Approval (CEO/Board) -> For high-impact opportunities requiring Capital investment, a final notification goes to top management to greenlight execution.

- State 5: Execution Dashboard -> Once approved, the idea moves to the "Progress Dashboard" view (Progress Dashboard.csv reference), assigning an Owner, Due Date, and Status for implementation tracking.

### Phase 5: Step-by-Step Development Execution Plan

Step 1: Wireframing & UI/UX Design (Weeks 1-2)

- Design the user submission form. It should be a wizard (multi-step form) categorized by your model's sections: Market, Financial, and Ease of Entry.

- Design the Approver Dashboard (showing a list of pending requests).

- Design the Analytics Dashboard (showing a heatmap of opportunities plotted by Score vs. SBU).

Step 2: Backend API & Database Setup (Weeks 3-4)

- Set up the database schemas.

- Build the REST APIs for POST /api/opportunities (submit an idea), GET /api/opportunities/:id (view an idea), and POST /api/opportunities/:id/approve (workflow transition).

- Program the scoring algorithm to run automatically upon POST or PUT requests.

Step 3: Frontend Development (Weeks 5-7)

- Build the interactive forms. Build dynamic tooltips so that when a user selects "High", text appears explaining what "High" means (using the descriptions from your OSM - Rating and Score.csv file, e.g., "Good margin level; attractive and healthy...").

- Connect the frontend screens to the backend APIs.

Step 4: Notifications & Workflow Integration (Week 8)

- Integrate an email service (like SendGrid or AWS SES) or MS Teams/Slack hooks to send automated notifications ("You have a new opportunity to approve from the Wound-Care SBU.").

Step 5: UAT (User Acceptance Testing) & Launch (Weeks 9-10)

- Have a small group of users input historical data (like the "Geko - Tens disposable patch" or "Demitech" sutures from your file) to ensure the system calculates the exact same scores (e.g., 3.78 and 2.99) as your Excel file.

- Deploy to your internal company servers or a secure cloud (AWS/Azure).

### Recommendations for Success

- Lock the Weights: Do not allow standard users to change the weights of the metrics. Make the weights configurable only by a "Super Admin" via a secure admin panel.

- Audit Trail: Always keep a log of who changed a rating and when, especially during the approval process where managers might tweak the submitter's initial optimism.